COVERED CALLS

MANAGER

Go-to-Market Strategy

Platform Distribution & Web Launch Playbook

| Document | GTM-001 |
| --- | --- |
| Version | 1.0 |
| Date | February 2026 |
| Classification | Internal |

# Executive Summary

This document outlines the phased distribution strategy for Covered Calls Manager, a web-based options research tool that scores and ranks covered call contracts using real-time market data, Black-Scholes Greeks, and a proprietary composite scoring engine.

The strategy progresses through three distribution tiers, each building on the previous, with the web browser launch as the immediate priority and foundation for all subsequent marketplace expansion.

| Tier | Channel | Timeline | Dev Effort | Priority |
| --- | --- | --- | --- | --- |
| Tier 1 | Web Browser (PWA) | 2–3 weeks | Low | IMMEDIATE |
| Tier 2 | Google Play Store | 4–6 weeks | Medium | NEXT |
| Tier 3 | Apple App Store | 8–12 weeks | Medium-High | LATER |

RECOMMENDATION Launch on the web first. Get your first 50–100 paying users through the browser, validate product-market fit, then wrap with Capacitor for native store listings. The web launch is the foundation for everything else and requires no app store approval, no revenue share, and no platform-specific development.

# Tier 1: Web Browser Launch

The web browser is the fastest, lowest-friction path to market. Your React app is already fully functional and deploys to Firebase Hosting with a single command. This section covers everything needed to go from the current development build to a live, paying-user-ready product.

## Why Web First

- Zero gatekeepers: No app store review, no approval delays, no content restrictions on financial tools.

- Full revenue retention: Stripe takes 2.9% + $0.30 per transaction. Apple would take 15–30%. Google takes 15%.

- Instant updates: Ship a fix or feature and it’s live in seconds. No 1–3 day review cycle.

- Cross-platform by default: Works on every device with a browser — desktop, tablet, iPhone, Android.

- SEO and content marketing: Web apps can be indexed by search engines. App stores cannot drive organic discovery the same way.

- Lower development cost: No Xcode, no Android Studio, no platform-specific debugging.

## Complete User Flow

The following describes the exact journey a new user takes from first discovering the product to becoming a paying subscriber. Every screen and decision point is already built in the current codebase.

### Acquisition: How Users Find You

Users will arrive at your landing page through one of these channels. The landing page is a separate static page (not the app itself) hosted at your root domain. It needs to convert visitors into signups.

- Direct / word of mouth: Share URL in investing communities, Reddit (r/options, r/thetagang), Twitter/X, Discord servers.

- Content marketing: Blog posts on covered call strategy, SEO-optimized for “best covered call screener”, “covered call calculator”, etc.

- Referral / promo codes: Your promo code system is already built. Offer extended trials or discounts for referrals.

### Step-by-Step User Journey

STEP 1 — Landing Page

User arrives at coveredcalls.app (or your domain). They see a marketing page explaining the product value proposition: scored options recommendations, time savings vs manual screening, portfolio-level analytics. The page has a clear CTA: “Start Free Trial” button.

This page does NOT require login. It’s a static marketing page that loads fast and is indexable by search engines. You’ll need to build this — it does not exist in the current codebase.

STEP 2 — Sign Up

User clicks CTA → redirected to /login (AuthScreen). Creates account with email + password. Firebase Auth handles account creation, email verification (optional), and session management.

ALREADY BUILT: AuthScreen.jsx with email/password signup, error handling, and auto-redirect.

STEP 3 — Onboarding

Immediately after signup, the route guard redirects to /onboarding. Three-step flow collects: profile (name, experience level, investment goal, portfolio size), preferences (newsletter, notifications, update frequency), and optional promo code. Takes about 60 seconds to complete.

ALREADY BUILT: OnboardingScreen.jsx with 3-step flow, validation, promo code verification against Firestore, skip option.

STEP 4 — 7-Day Free Trial Begins

After onboarding completes, the user lands on the main dashboard with full access. The 7-day trial is a hard paywall — after 7 days, the app redirects to the upgrade screen. No credit card is required upfront. Trial countdown is visible in the UI.

ALREADY BUILT: Trial logic in AuthContext, RequireAccess route guard, trialStart/subscriptionStatus in Firestore.

STEP 5 — Core Product Usage

User searches stock symbols, receives scored covered call recommendations with composite scores (0–100), views Greeks, compares contracts, selects and saves preferred contracts to search history. Can revisit any previous research with full context restoration — the exact contract, strike, expiration, score, and stock price at time of research.

ALREADY BUILT: CoveredCallsDashboard, SearchHistory with rich context tracking, state restoration via router, analytics instrumentation across all user actions.

STEP 6 — Trial Expiration → Paywall

On day 8, the route guard catches the expired trial and redirects to /upgrade (PaywallScreen). User sees pricing, feature comparison, and a Stripe checkout button. Subscribing changes their status to “active” and restores full access.

PARTIALLY BUILT: PaywallScreen UI exists. Stripe Cloud Functions (checkout session creation + webhook handler) need to be implemented. See Remaining Work section.

STEP 7 — Ongoing Subscriber

Paying subscriber has unlimited access. Their usage is tracked via analytics (page views, searches, contract selections, errors). Admin dashboard shows real-time user activity, top searched symbols, error rates, and engagement metrics. Churn is monitored via Stripe webhooks updating Firestore subscription status.

ALREADY BUILT: Analytics service with batched Firestore writes, AdminAnalytics dashboard with 5 tabs (Overview, Pages, Errors, User Activity, Live Stream), role-gated admin panel.

## What You Need to Build

The core product is complete. The following items are needed to go from a working dev build to a production-ready web app accepting payments.

| PHASE 1 Production Infrastructure ¦ 3–5 days |  |  |  |
| --- | --- | --- | --- |
| Task | Owner | Time | Status |
| Register domain (coveredcalls.app or similar) | You | 1 hour | Not Started |
| Create production Firebase project (separate from dev) | You | 2 hours | Not Started |
| Set up Firebase Hosting with custom domain + SSL | You | 1 hour | Not Started |
| Configure production environment variables (.env.production) | You | 30 min | Not Started |
| Deploy Firestore security rules to production | You | 30 min | Not Started |
| Deploy Cloud Functions (market data + scoring engine) | You | 1 hour | Not Started |
| Set up Firebase Auth with email/password provider | You | 30 min | Not Started |
| Verify Yahoo Finance data layer works in production | You | 2 hours | Not Started |

| PHASE 2 Stripe Payment Integration ¦ 3—4 days |  |  |  |
| --- | --- | --- | --- |
| Task | Owner | Time | Status |
| Create Stripe account + configure products/prices | You | 1 hour | Not Started |
| Build createCheckoutSession Cloud Function | Dev | 4 hours | Not Started |
| Build Stripe webhook handler Cloud Function | Dev | 4 hours | Not Started |
| Wire PaywallScreen to Stripe Checkout redirect | Dev | 2 hours | Not Started |
| Handle subscription status changes (active/cancelled/past_due) | Dev | 3 hours | Not Started |
| Test full payment flow with Stripe test mode | You | 2 hours | Not Started |
| Add customer portal link for subscription management | Dev | 1 hour | Not Started |

| PHASE 3 Landing Page + PWA ¦ 2–3 days |  |  |  |
| --- | --- | --- | --- |
| Task | Owner | Time | Status |
| Design and build marketing landing page | Dev | 6 hours | Not Started |
| Add manifest.json for PWA (icons, theme, display mode) | Dev | 2 hours | Not Started |
| Add service worker for offline shell + caching | Dev | 3 hours | Not Started |
| Generate app icons (192px, 512px, maskable) | You | 1 hour | Not Started |
| Add Apple meta tags (apple-mobile-web-app-capable) | Dev | 30 min | Not Started |
| Test Add to Home Screen on iOS Safari + Android Chrome | You | 1 hour | Not Started |

| PHASE 4 Legal + Compliance ¦ 1–2 days |  |  |  |
| --- | --- | --- | --- |
| Task | Owner | Time | Status |
| Write Terms of Service (financial disclaimer required) | You/Legal | 4 hours | Not Started |
| Write Privacy Policy (GDPR/CCPA if applicable) | You/Legal | 4 hours | Not Started |
| Add “Not investment advice” disclaimer to dashboard | Dev | 30 min | Not Started |
| Review OPRA licensing requirements for data display | You | 2 hours | Not Started |
| Add cookie consent banner if needed | Dev | 1 hour | Not Started |

| PHASE 5 Pre-Launch Testing ¦ 2–3 days |  |  |  |
| --- | --- | --- | --- |
| Task | Owner | Time | Status |
| End-to-end test: signup → onboarding → trial → paywall → subscribe | You | 3 hours | Not Started |
| Test on mobile Safari, Chrome, Firefox | You | 2 hours | Not Started |
| Load test Cloud Functions (simulated concurrent users) | Dev | 3 hours | Not Started |
| Verify analytics dashboard with real test data | You | 1 hour | Not Started |
| Set up error alerting (email/Slack on critical errors) | Dev | 2 hours | Not Started |
| Create seed admin account (owner role) | You | 30 min | Not Started |
| Verify versioned deployment + rollback scripts work | You | 1 hour | Not Started |

## Progressive Web App (PWA) Setup

Converting the app to a PWA gives users a native-like experience directly from the browser. When a user visits your site on mobile, the browser prompts them to “Add to Home Screen.” Once installed, the app launches fullscreen with its own icon, splash screen, and no browser chrome. It looks and feels like a native app.

### What a PWA Gives You

- Home screen icon: Appears alongside native apps in the user’s app drawer and home screen.

- Fullscreen mode: No URL bar, no browser tabs. Looks like a native app.

- Custom splash screen: Auto-generated from your manifest (icon + name + background color) on Android. Apple requires meta tags.

- Offline shell: The service worker caches the app shell so it loads instantly, even on poor connections. Data still requires network.

- Install prompt: Chrome on Android shows a native install banner. Safari requires manual Add to Home Screen.

### Technical Requirements

Three files are needed to make your app a valid PWA:

1. manifest.json (in /public) Defines app name, icons, theme color, background color, and display mode. This file tells the browser how to present your app when installed. Set display: "standalone" for fullscreen mode without browser chrome. Include icons at 192px and 512px (plus a maskable variant for Android adaptive icons).

2. Service Worker (sw.js in /public) A JavaScript file that intercepts network requests. For your use case, implement a cache-first strategy for static assets (JS, CSS, fonts) and a network-first strategy for API calls (market data must be fresh). The service worker also enables the install prompt on Android.

3. Apple Meta Tags (in index.html) Safari does not fully support the Web App Manifest spec. You need apple-mobile-web-app-capable, apple-mobile-web-app-status-bar-style, and individual apple-touch-icon link tags for iOS home screen support.

# Tier 2: Google Play Store

Once the web app is live and validated with paying users, wrapping it for Android distribution is relatively straightforward. The recommended approach is Capacitor, which takes your existing React app and wraps it in a native Android WebView shell.

## Approach: Capacitor Wrapper

Capacitor (by the Ionic team) is the successor to Cordova. It creates a native Android project that embeds your web app. Your Firebase Auth, Firestore, analytics, and all existing code work as-is. No rewrite required.

### What Changes vs. Web

| Area | Web Version | Android (Capacitor) |
| --- | --- | --- |
| Payments | Stripe Checkout (2.9%) | Stripe OR Play Billing (15%) |
| Distribution | Direct URL | Play Store listing |
| Updates | Instant (deploy) | 1–3 day review |
| Push Notifications | Web Push API | Firebase Cloud Messaging (native) |
| Offline Support | Service Worker | Service Worker + native cache |
| Deep Links | Standard URLs | App Links (verified) |
| Biometrics | Not available | Fingerprint / Face unlock |

### Google Play Requirements

- Developer account: One-time $25 fee. Registration takes a few minutes.

- App signing: Google manages signing keys via Play App Signing (recommended).

- Privacy policy: Required. Must be hosted at a public URL and linked in the listing.

- Content rating: IARC questionnaire (5 minutes). Financial tools typically get an “Everyone” rating.

- Review time: Typically 1–3 days for initial review. Updates reviewed faster.

- Billing: Google currently allows web-based billing for apps that also have a web version. You can link to your Stripe checkout and avoid the 15% Play Store fee. This policy may change.

### Estimated Timeline

| Task | Effort | Calendar |
| --- | --- | --- |
| Initialize Capacitor + Android project | 4 hours | Day 1 |
| Configure splash screen, icons, app name | 2 hours | Day 1 |
| Test on Android emulator + physical device | 4 hours | Day 2 |
| Build signed APK / AAB | 2 hours | Day 2 |
| Create Play Store listing (screenshots, description) | 4 hours | Day 3 |
| Submit for review | 1 hour | Day 3 |
| Review period | — | Days 4–7 |
| Address review feedback (if any) | 2–4 hours | Days 7–10 |

Total: ~2 weeks calendar time, ~3 days of actual development work.

# Tier 3: Apple App Store

The App Store is the highest-friction distribution channel but also the most lucrative for subscription apps. Apple users have significantly higher willingness to pay for software. However, Apple’s review process is strict, and their in-app purchase requirement adds complexity and cost.

## Key Challenges

MANDATORY IN-APP PURCHASES Apple requires all digital subscriptions sold within iOS apps to use their In-App Purchase (IAP) system. This means you cannot use Stripe directly for iOS subscribers. Apple takes 30% in year one, dropping to 15% after a subscriber has been active for 12 months (Small Business Program further reduces this to 15% from day one if you earn under $1M/year). You’ll need to maintain parallel payment flows: Stripe for web/Android, StoreKit for iOS.

### Financial Impact of Apple’s IAP Requirement

| Scenario | Monthly Price | Platform Fee | You Keep |
| --- | --- | --- | --- |
| Web (Stripe) | $14.99 | $0.73 (4.9%) | $14.26 |
| Android (Stripe) | $14.99 | $0.73 (4.9%) | $14.26 |
| iOS Year 1 (IAP) | $14.99 | $4.50 (30%) | $10.49 |
| iOS Year 2+ (IAP) | $14.99 | $2.25 (15%) | $12.74 |

### Apple Review Considerations for Financial Apps

- Data source disclosure: Apple may ask where your market data comes from. Have documentation ready showing your provider agreement or API terms.

- Not investment advice: Apple requires financial apps to include clear disclaimers that the app does not constitute investment advice. This must be visible during onboarding and on the main dashboard.

- OPRA licensing: If Apple’s reviewers notice real-time options data, they may ask about licensing. Using 15-minute delayed data avoids per-user fees and simplifies compliance.

- Minimum functionality: Apple rejects apps that are “just a website in a wrapper.” You may need to add at least one native feature (push notifications, biometric login, haptic feedback) to pass review.

### Estimated Timeline

| Task | Effort | Calendar |
| --- | --- | --- |
| Apple Developer enrollment ($99/year) | 1 hour | Day 1 |
| Initialize Capacitor iOS project | 4 hours | Day 1–2 |
| Implement StoreKit IAP (subscription product) | 8 hours | Days 2–4 |
| Build receipt validation Cloud Function | 4 hours | Day 4–5 |
| Parallel subscription logic (Stripe + IAP) | 4 hours | Day 5–6 |
| Configure splash screen, icons, App Store assets | 4 hours | Day 6–7 |
| Test on physical iPhone + TestFlight | 4 hours | Day 7–8 |
| Create App Store listing + screenshots | 4 hours | Day 8–9 |
| Submit for review | 1 hour | Day 9 |
| Initial review | — | Days 10–17 |
| Address rejection feedback (expect 1–2 rounds) | 4–8 hours | Days 17–24 |
| Final approval + launch | — | Days 24–28 |

Total: ~4 weeks calendar time, ~5 days of actual development work.

# Complete Timeline

The following timeline assumes starting from today with the current codebase. Tiers can overlap once Tier 1 is live.

| Phase | Milestone | Wk 1–2 | Wk 3–4 | Wk 5–6 | Wk 7–12 |
| --- | --- | --- | --- | --- | --- |
| Tier 1 | Web launch (PWA) | ████ |  |  |  |
| Tier 1 | Stripe integration | ████ |  |  |  |
| Tier 1 | Landing page + legal | ████ |  |  |  |
| Validate | First 50 paying users |  | ████ |  |  |
| Tier 2 | Android (Play Store) |  | ████ | ████ |  |
| Tier 3 | iOS (App Store) |  |  | ████ | ████ |

## Cost Summary

| Item | Cost | Recurring |
| --- | --- | --- |
| Domain registration | $12–$40/year | Annual |
| Firebase Spark plan (free tier) | $0 | — |
| Firebase Blaze plan (pay-as-you-go, ~100 users) | ~$5–20/month | Monthly |
| Stripe processing fees | 2.9% + $0.30/txn | Per transaction |
| Google Play Developer account | $25 (one-time) | — |
| Apple Developer Program | $99/year | Annual |
| Apple IAP commission (if applicable) | 15–30% | Per transaction |

## When to Move to Each Tier

DECISION FRAMEWORK Launch Tier 1 (Web) immediately. There are no prerequisites beyond the remaining work items listed above.

Launch Tier 2 (Android) when: You have 25+ active web users, positive retention signals (users returning 3+ times), and at least 5 paying subscribers confirming willingness to pay.

Launch Tier 3 (iOS) when: You have 50+ paying subscribers across web and Android, have validated your pricing model, and the additional revenue from iOS subscribers would exceed the IAP commission cost plus development time.

Skip Tier 3 entirely if: Your user base is primarily desktop-based (common for options traders using multi-monitor setups). Many successful financial SaaS tools never ship native mobile apps.

End of document. For technical implementation details, refer to the project PRD (docs/PRD.md), data layer documentation (docs/DATA_LAYER.md), and deployment guide (docs/DEPLOYMENT.md) in the project repository.