Apple Sign-In

Covered Calls Manager — Issue Log & Next Steps

Last updated: March 12, 2026

# 1. Current Status

Apple Sign-In is configured but not yet working. Below is a snapshot of what has been completed and what is still failing.

| Item | Status | Notes |
| --- | --- | --- |
| Firebase Apple provider enabled | ✅ Done | Authentication > Sign-in method > Apple |
| Services ID created | ✅ Done | com.coveredcalls.app.service |
| Team ID entered in Firebase | ✅ Done | 3D7QQ7GPFJ |
| Key ID entered in Firebase | ✅ Done | Firebase Auth Key (Mar 2026) |
| Private key (.p8) uploaded | ✅ Done | Uploaded to Firebase Console |
| firebaseapp.com return URL registered | ✅ Done | https://covered-calls-prod.firebaseapp.com/__/auth/handler |
| Production domain registered with Apple | ⚠️ Partial | covered-calls-prod.web.app added to domains |
| Test channel domain (double-hyphen) | ❌ Broken | Apple rejects double-hyphen domains — won't fix |
| Error showing on page load | ❌ Broken | userInteracted guard not yet deployed to prod |
| Apple Sign-In end-to-end test | ❌ Broken | Not yet verified working in any browser |

# 2. Root Causes Identified

## 2.1 — Error Showing on Page Load

The error message 'Apple Sign-In is not configured yet' shows on page load without the user clicking anything. This is caused by two things:

- Firebase SDK stores partial Apple OAuth state in IndexedDB when a sign-in fails. On the next page load, it automatically retries that credential, gets a 400 from Google's identity toolkit, and triggers the error handler.

- The userInteracted guard (code fix) was written but never made it into the deployed build — the file was edited in the sandbox but not copied to the local repo before deploying.

## 2.2 — invalid_client / Invalid Request Errors

Apple returns these errors when:

- The redirect URL doesn't exactly match what's registered in the Services ID

- The domain the request originates from isn't in the Apple Services ID domain list

- The test channel URL (covered-calls-prod--test-fn0fzmb6.web.app) contains double hyphens which Apple's validator rejects

## 2.3 — Test Channel Incompatibility

Firebase preview channels generate URLs with double hyphens (e.g. --test-fn0fzmb6) which Apple's domain validator explicitly rejects. This is a permanent incompatibility — Apple Sign-In cannot be tested on Firebase preview channels. It can only be tested on domains without double hyphens.

# 3. Next Steps (Priority Order)

## Step 1 — Deploy the userInteracted fix (5 minutes)

This stops the error from showing on page load. The fix exists in the sandbox but needs to be manually applied to the local repo.

In src/views/AuthScreen.jsx, find this line:

{error && (

Change it to:

{error && userInteracted && (

Also add this state declaration near the top of the component:

const [userInteracted, setUserInteracted] = useState(false);

And add setUserInteracted(true) at the top of both handleSubmit and handleOAuth functions.

Then rebuild and deploy:

npm run build && firebase deploy --only hosting

## Step 2 — Verify Apple Developer portal configuration

Go to developer.apple.com > Identifiers > Services IDs > com.coveredcalls.app.service > Sign in with Apple > Configure and confirm:

- Primary App ID is set to: Covered Calls App (3D7QQ7GPFJ.com.coveredcalls.app)

- Domains list includes: covered-calls-prod.web.app and covered-calls-prod.firebaseapp.com

- Return URLs contains ONLY: https://covered-calls-prod.firebaseapp.com/__/auth/handler

- No test channel URLs (double-hyphen) in the Return URLs section — these break Apple validation

## Step 3 — Verify Firebase Console Apple config

Go to Firebase Console > Authentication > Sign-in method > Apple > expand OAuth code flow section and confirm all four fields are saved:

- Services ID: com.coveredcalls.app.service

- Apple Team ID: 3D7QQ7GPFJ

- Key ID: (the ID from the Firebase Auth Key created March 2026)

- Private key: the .p8 file contents — re-upload if unsure, Firebase sometimes silently drops it

## Step 4 — Test on production in a fresh browser

Use a browser that has NEVER visited the app before (or a private window on a different browser than Chrome). Go to:

https://covered-calls-prod.web.app

Click Continue with Apple. If the Apple sign-in sheet appears — it's working. If you still see invalid_client, proceed to Step 5.

## Step 5 — If still failing: check the private key format

The .p8 private key must be uploaded exactly as downloaded from Apple — including the header and footer lines:

-----BEGIN PRIVATE KEY-----

[base64 encoded key content]

-----END PRIVATE KEY-----

If the key was pasted incorrectly, revoke the key in Apple Developer portal, generate a new one, and re-upload to Firebase. You only get one download per key.

# 4. Long-Term Recommendation

## Set up a second Firebase project for staging

The current setup uses Firebase preview channels for testing, which generates URLs with double hyphens that Apple rejects. The proper fix is two separate Firebase projects:

- covered-calls-prod — production (covered-calls-prod.web.app)

- covered-calls-staging — staging (covered-calls-staging.web.app)

Both domains have single hyphens only, so both can be registered with Apple. This is standard practice for production apps and enables proper Apple Sign-In testing before deploying to production.

This is a bigger effort — separate Firestore, Auth, Functions, environment configs — but worth doing before launch if Apple Sign-In is a key user flow.

# 5. Files Modified This Session

| Item | Status | Notes |
| --- | --- | --- |
| src/views/AuthScreen.jsx | Modified | Local error state, userInteracted guard, clear on mount |
| src/contexts/AuthContext.jsx | Modified | Removed error from context, getRedirectResult on init, friendlyMessage on thrown errors |
| src/firebase.js | Modified | Temporarily nulled appleProvider (reverted), no net change |
| functions/index.js | Modified | Market hours detection, after-hours stale serving, cache guard |
| src/components/CoveredCallsDashboard.jsx | Modified | Filter bar: strike range + DTE sliders, as-of-close label |
| src/components/SelectionTab.jsx | Modified | Strike range slider with dollar auto-calculation |
| scripts/deploy.sh | Modified | Fixed grep -P macOS incompatibility |
| docs/CHANGELOG.md | Modified | Added v2.0.4 entry |